## Slide 1: Hotel Reservation System
Vomend, Smith, Miller, Gilbert
CIS-487 Software Engineering
Department of Computer Sciences, Mathematics, and Engineering​
Shepherd University​
P.O. Box 3210​
Shepherdstown, WV 25443

## Slide 2: Project Description
Customers can reserve a room depending on price
Managers could be able to see occupied rooms
If time allows:
Add airplane reservation system
Add car reservation system
Add to and from airport to hotel drive

## Slide 3: Features for Customers
Users will be able to:
  Register an account
  View rooms available
    smoking or non-smoking,
    basic rooms or suites,
    room descriptions
    Dates desired.
  Reserve a room or cancel a reservation
  Receive email confirmation.

## Slide 4: Features for Staff
Staff will be able to:
  View rooms available and booked
  View rooms being released within 24 hours
  Move customers from one room to another
  Cancel reservations, in
  Checking in and checking out customers that would be considered “walk-ins”

## Slide 5: Basic Techniques
Building everything in increments
Creating a webpage based on CSS/HTML as the customer’s GUI
Using Java for the underlining logic/staff GUI
Using MYSQL for database management/information retrieval
Using ASP.NET to transfer customer’s information from the website into the database used in the system

## Slide 6: Specific Techniques:
Using real-time updates on the customer’s GUI to update list of rooms available
Programming the rooms as objects, and the hotel as a 3 dimensional array of room objects
We will also program customers as objects

## Slide 7: Project Risk Management:
Using GITHUB to avoid miscommunication between members relating to specific programming
Using WhatsApp (cell phone chat software) to enhance ease of communication between group members
Implementing specific deadlines to track progress

## Slide 8: Team responsibilities:
Aside for specific responsibilities, all team members will work and help in each others responsibilities
Webpage design will be handled primarily by Andrew Miller and Kelsey Smith
Database design, as well as PHP will be handled primarily by Hans Vomend
Java software design will be primarily handled by Kevin Gilbert.

## Slide 9: Chart 1
Customer
Cust1
Cust2
Cust3
Cust4

## Slide 10: Chart 2
Staff
Manager
Staff 1
Staff 2
Staff 3

## Slide 11: Critical Path
Basic System Design
Website Development
Database Development
Java Development
Customer Interface Testing
Staff Interface Testing

## Slide 12: Deadlines /Plan
Website development done by end of February
Database development done by mid February
Java development done by end of February
Testing throughout March
Adding and testing features through March and April